DARKHORSE

7 MVP Build Packages + 3 CPI Plans

Engineering Roadmap | Confidential | Deloitte Internal

# Roadmap Overview

| Package | Name | Focus | Est. Sessions |
| --- | --- | --- | --- |
| MVP-1 | Foundation Shell | VS Code fork, Windows build pipeline, branding | 3-4 |
| MVP-2 | SAP ADT Connector | SAP login, credential vault, object browser, source read/write | 4-5 |
| MVP-3 | ABAP Language Support | Syntax highlighting, IntelliSense, error markers from ADT | 3-4 |
| MVP-4 | Transport Manager | Create, list, assign objects to transports from IDE | 2-3 |
| MVP-5 | LLM Proxy + AI Code Gen | Local proxy, PII scrubber, AI code generation panel | 4-5 |
| MVP-6 | Git Integration | Commit, pull, branch, push ABAP code to GitHub | 2-3 |
| MVP-7 | Agent Orchestrator | Agent wizard, subprocess runtime, code review agent | 4-5 |
| CPI-1 | Enterprise Security Layer | Azure/AWS gateway, Vault integration, SSO, audit dashboard | 5-6 |
| CPI-2 | UI5/Fiori Support | Fiori project scaffold, UI5 linting, deploy to SAP BTP | 5-6 |
| CPI-3 | Multi-LLM + Agent Marketplace | Ollama local models, agent templates, agent sharing | 4-5 |

Each MVP package produces a working, testable build. Sessions refers to Claude conversation sessions needed to build it, optimized for the $75/month token budget.

# MVP-1: Foundation Shell

## Objective

Fork VS Code, brand it as DarkHorse, configure the Windows build pipeline, and produce a signed .exe installer that launches a custom-branded IDE window.

## Deliverables

- Forked VS Code repository on your GitHub org

- Custom branding: DarkHorse name, icon, splash screen, color theme (dark)

- Windows build pipeline: npm build + Electron Builder producing .exe

- Code signing configuration (self-signed for MVP, DigiCert-ready for production)

- Disabled VS Code marketplace (security: no arbitrary extension install)

- DarkHorse extension host: loads only allow-listed extensions

- Basic settings UI: user preferences, theme, font size

## Test Criteria

- DarkHorse.exe installs on Windows 10/11 without errors

- Launches with correct branding, no VS Code references visible to user

- Cannot install extensions from VS Code marketplace

- Settings panel opens and saves preferences

## Key Files to Build

| File/Directory | Purpose |
| --- | --- |
| package.json | Fork identity: name, version, description changed to DarkHorse |
| product.json | VS Code product config: app name, icons, URLs, telemetry disabled |
| src/vs/workbench/browser/parts/titlebar/ | Custom title bar with DarkHorse branding |
| build/darkhorse-build.js | Custom Electron Builder config for Windows .exe |
| extensions/darkhorse-core/ | Core DarkHorse extension: command palette entries, settings schema |
| resources/darkhorse/ | Icons, splash screen, Windows installer assets |

## Security Actions in This Package

- Disable VS Code telemetry (crashReporter, telemetry.enableTelemetry = false)

- Remove VS Code marketplace endpoint from product.json

- Add extension allow-list enforcement in extension host

# MVP-2: SAP ADT Connector

## Objective

Build the SAP connection layer: secure credential storage, ADT authentication, SAP object browser panel, and source code read/write.

## Deliverables

- System Landscape Config: Add/edit/delete SAP systems (DEV only for MVP)

- Credential Vault: SAP username/password stored in Windows Credential Manager via keytar

- ADT Authentication: CSRF token fetch, Basic Auth, session management

- SAP Explorer Panel: Tree view of packages, programs, function groups, classes

- Open Source: Double-click object opens ABAP source in editor tab

- Save Source: Ctrl+S saves source back to SAP via ADT PUT

- Object search: Quick search by program/class/FM name

## Test Criteria

- Connect to SAP S/4HANA 1809 DEV system with valid credentials

- Credentials survive DarkHorse restart (stored in Windows Credential Manager)

- Browse package hierarchy in SAP Explorer panel

- Open an ABAP program — source appears in editor with correct content

- Edit source and save — verify change in SAP (via SE38 or ADT)

- Wrong password shows clear error, does not crash

## Key Files to Build

| File/Directory | Purpose |
| --- | --- |
| extensions/darkhorse-sap/src/adt/AdtClient.ts | Core ADT REST client: auth, CSRF, GET/PUT source |
| extensions/darkhorse-sap/src/adt/AdtSession.ts | Session lifecycle: login, refresh, logout, memory-only token storage |
| extensions/darkhorse-sap/src/credentials/CredentialVault.ts | keytar wrapper: store, retrieve, delete SAP credentials |
| extensions/darkhorse-sap/src/landscape/LandscapeManager.ts | SAP system config: add/edit/remove systems, encrypted local JSON |
| extensions/darkhorse-sap/src/explorer/SapExplorerProvider.ts | VS Code TreeDataProvider: renders SAP object tree in sidebar |
| extensions/darkhorse-sap/src/explorer/SapObjectItem.ts | Tree node model: package, program, class, function group |
| extensions/darkhorse-sap/src/providers/AbapDocumentProvider.ts | VS Code FileSystemProvider: opens SAP objects as virtual files |
| extensions/darkhorse-sap/package.json | Extension manifest: commands, views, configuration schema |

## Security Actions in This Package

- keytar stores credentials encrypted via Windows DPAPI — never in plaintext

- SAP session token held in memory only — cleared on extension deactivate

- All ADT requests use TLS — reject self-signed certs (configurable for dev)

- Audit log entry for every SAP connect/disconnect event

# MVP-3: ABAP Language Support

## Objective

Provide a first-class ABAP editing experience: syntax highlighting, keyword completion, ADT-powered syntax checking with inline error markers.

## Deliverables

- ABAP TextMate grammar: syntax highlighting for keywords, strings, comments, types

- ABAP language configuration: bracket matching, comment toggling, auto-indent

- Snippet library: common ABAP patterns (SELECT, LOOP, METHOD, CLASS, etc.)

- ADT Syntax Check: on-save syntax validation via ADT checkruns API

- Inline error markers: red squiggles with error messages in Problems panel

- Basic IntelliSense: keyword suggestions, snippet triggers

## Test Criteria

- ABAP keywords (DATA, SELECT, ENDLOOP, etc.) highlighted correctly

- Save a program with a syntax error — red squiggle appears on correct line

- Hover over error squiggle shows SAP's error message

- Problems panel lists all syntax errors in the file

- Fix error, save again — squiggle disappears

- Type 'sel' — SELECT snippet appears in IntelliSense

## Key Files to Build

| File/Directory | Purpose |
| --- | --- |
| extensions/darkhorse-abap/syntaxes/abap.tmLanguage.json | TextMate grammar: full ABAP keyword set, string/comment rules |
| extensions/darkhorse-abap/language-configuration.json | Bracket pairs, comment syntax, indentation rules |
| extensions/darkhorse-abap/snippets/abap.code-snippets | 50+ ABAP code snippets for common patterns |
| extensions/darkhorse-abap/src/diagnostics/SyntaxChecker.ts | Calls ADT checkruns on save, parses XML response into VS Code diagnostics |
| extensions/darkhorse-abap/src/diagnostics/DiagnosticsProvider.ts | Manages VS Code DiagnosticCollection, maps ADT errors to line/column |
| extensions/darkhorse-abap/src/completion/AbapCompletionProvider.ts | VS Code CompletionItemProvider: keywords + snippet triggers |

# MVP-4: Transport Manager

## Objective

Allow developers to create SAP Transport Requests, view existing transports, and assign ABAP objects to transports directly from DarkHorse.

## Deliverables

- Transport panel in sidebar: list all open transports for the logged-in user

- Create Transport: form with description, type (Workbench/Customizing)

- Assign to Transport: right-click SAP object in Explorer to assign to a transport

- View Transport contents: expand transport to see assigned objects

- Transport status indicator: open/released/locked

- NO release transport from DarkHorse (security: must be done in STMS)

## Test Criteria

- Transport panel shows all open transports for logged-in user

- Create new transport — appears in SAP (verify in SE01/STMS)

- Assign object to transport — verify in SE01

- Transport panel refreshes after object assignment

- Released transports shown as read-only (cannot assign to them)

## Key Files to Build

| File/Directory | Purpose |
| --- | --- |
| extensions/darkhorse-sap/src/transport/TransportClient.ts | ADT calls: list, create, assign objects to transports |
| extensions/darkhorse-sap/src/transport/TransportProvider.ts | VS Code TreeDataProvider for transport panel |
| extensions/darkhorse-sap/src/transport/TransportItem.ts | Tree node model: transport, task, object |
| extensions/darkhorse-sap/src/transport/TransportWebview.ts | Create transport form: description, type, category |
| extensions/darkhorse-sap/src/commands/transportCommands.ts | Command handlers: createTransport, assignToTransport, refreshTransports |

# MVP-5: LLM Proxy + AI Code Generation

## Objective

Build the local LLM proxy service and the AI code generation panel. Developers can prompt for ABAP code, review it, and insert it into the editor after approval.

## Deliverables

- DarkHorse Local Proxy: Node.js Express server on localhost, launched by the IDE

- PII Scrubber: strips system IDs, client numbers, hostnames from outbound payloads

- Rate Limiter: max X requests/minute to prevent runaway API costs

- Claude Adapter: connects to Anthropic API via proxy

- AI Panel: chat-style interface for code generation prompts

- Context Awareness: AI panel knows the active file type and surrounding code

- Diff Preview: generated code shown as diff — not auto-inserted

- Accept/Reject: developer accepts or rejects each suggestion

- ABAP System Prompt: hardcoded guardrails for safe ABAP generation

## Test Criteria

- Local proxy starts when DarkHorse launches, stops when it closes

- Prompt 'write a SELECT statement for table MARA' — valid ABAP returned

- Generated code appears as diff preview, not inserted automatically

- Accept inserts code at cursor; Reject closes preview

- System IDs in active file are NOT present in the LLM payload (verify in proxy logs)

- Exceeding rate limit shows friendly error, does not crash

## Key Files to Build

| File/Directory | Purpose |
| --- | --- |
| services/llm-proxy/index.ts | Express server: routes, middleware, startup/shutdown |
| services/llm-proxy/PiiScrubber.ts | Regex + pattern matching to strip SAP identifiers from payloads |
| services/llm-proxy/RateLimiter.ts | Token bucket rate limiter: configurable per-user limits |
| services/llm-proxy/adapters/ClaudeAdapter.ts | Anthropic API client: model config, prompt formatting, response parsing |
| services/llm-proxy/adapters/OllamaAdapter.ts | Local Ollama REST client for offline/air-gapped deployments |
| services/llm-proxy/AbapSystemPrompt.ts | Hardcoded ABAP guardrails: coding standards, safety rules, no-delete rules |
| extensions/darkhorse-ai/src/AiPanel.ts | VS Code Webview panel: chat UI for code generation |
| extensions/darkhorse-ai/src/DiffPreview.ts | Shows generated code as VS Code diff editor before insertion |
| extensions/darkhorse-ai/src/ContextCollector.ts | Gathers active file, selection, object type for AI context |

## Security Actions in This Package

- Proxy binds to 127.0.0.1 only — not accessible from network

- PII scrubber tested against known SAP identifier patterns before first use

- API key stored in Windows Credential Manager, not in config files

- Audit log entry for every LLM call: timestamp, prompt hash, token count

# MVP-6: Git Integration

## Objective

Enable developers to commit, pull, push, and branch ABAP code in GitHub directly from DarkHorse. ABAP source is exported to local files, committed via Git, then can be re-imported.

## Deliverables

- Git panel in sidebar: current branch, changed files, commit history

- Clone repository: connect to GitHub org/repo

- Export ABAP object to file: saves source as .abap file in local workspace

- Stage and commit: select files, write commit message, commit

- Push to remote: push to GitHub

- Pull/fetch: pull changes from remote

- Branch management: create, switch, list branches

- Diff view: compare local file with SAP source

## Test Criteria

- Clone a GitHub repo — appears in DarkHorse file explorer

- Export ABAP program to .abap file in workspace

- Stage file, write commit message, commit — appears in GitHub

- Switch branches — file system updates correctly

- Pull remote changes — local files updated

## Key Files to Build

| File/Directory | Purpose |
| --- | --- |
| extensions/darkhorse-git/src/GitService.ts | simple-git wrapper: clone, commit, push, pull, branch operations |
| extensions/darkhorse-git/src/GitPanelProvider.ts | VS Code TreeDataProvider: changed files, branches, commit history |
| extensions/darkhorse-git/src/AbapExporter.ts | Exports SAP object source to .abap file in local workspace folder |
| extensions/darkhorse-git/src/commands/gitCommands.ts | Command handlers: stage, commit, push, pull, newBranch, switchBranch |
| extensions/darkhorse-git/src/GitCredentials.ts | GitHub PAT stored in Windows Credential Manager |

# MVP-7: Agent Orchestrator

## Objective

Build the agent creation wizard, subprocess-based agent runtime, and the code review agent. Agents are scoped, human-in-the-loop, and cannot perform write operations without explicit developer consent.

## Deliverables

- Agent Dashboard panel: list of active/completed agents, task status

- Agent Creation Wizard: questionnaire-driven UI (task, scope, permissions, timeout)

- Agent Runtime: Node.js child_process spawner with scoped context and tool list

- Code Review Agent: first agent implementation — reviews code, drops report

- Report Viewer: agent report displayed in notification panel with apply/reject

- Consent Gate: all write actions require explicit developer approval

- Agent Timeout: auto-terminate agents that exceed configured time limit

- Agent Logs: per-agent log visible in agent dashboard

## Test Criteria

- Open Agent Dashboard — empty state shows 'No active agents'

- Run wizard for Code Review Agent — wizard collects task, scope, timeout

- Agent spawns, reviews an ABAP program, drops report in ~30-60 seconds

- Notification appears: 'Code Review complete. View Report.'

- Report shows findings with line references

- Click 'Apply Fixes' — diff preview shown, not auto-applied

- Accept diff — code updated. Reject — code unchanged.

- Completed agent shown in dashboard history, subprocess confirmed terminated

## Key Files to Build

| File/Directory | Purpose |
| --- | --- |
| extensions/darkhorse-agents/src/AgentOrchestrator.ts | Spawns/tracks/terminates agent subprocesses. Enforces permission scoping. |
| extensions/darkhorse-agents/src/AgentWizard.ts | Webview wizard: collects task config, validates input, launches agent |
| extensions/darkhorse-agents/src/AgentRuntime.ts | Child process entry point: receives context, runs agent loop, emits results |
| extensions/darkhorse-agents/src/agents/CodeReviewAgent.ts | First agent: reads code, calls LLM for review, formats report |
| extensions/darkhorse-agents/src/AgentDashboard.ts | Webview panel: active agents, task status, per-agent logs |
| extensions/darkhorse-agents/src/ReportViewer.ts | Renders agent report in editor, provides Accept/Reject/Dismiss actions |
| extensions/darkhorse-agents/src/ConsentGate.ts | Intercepts all write tool calls, requires explicit developer confirmation |
| extensions/darkhorse-agents/src/tools/ReadSapTool.ts | Agent tool: read SAP object source (no write permission by default) |
| extensions/darkhorse-agents/src/tools/LlmCallTool.ts | Agent tool: call LLM via proxy (routed through same PII scrubber) |

## Security Actions in This Package

- Agent subprocess runs with minimum permissions — no SAP write access by default

- ConsentGate is not bypassable: write tools return 'awaiting consent' until approved

- Agent timeout enforced via process kill — no hung agents

- All agent LLM calls go through the same proxy and PII scrubber as direct calls

- Agent subprocess cannot access Windows Credential Manager directly

# CPI-1: Enterprise Security Layer

## Objective

Replace the local proxy with an enterprise API gateway, add Azure Key Vault / HashiCorp Vault integration, implement SSO (Azure AD), and add an audit dashboard.

## Key Deliverables

- Azure API Management or AWS API Gateway replacing local proxy

- Azure AD SSO / SAML authentication for DarkHorse login

- Azure Key Vault or HashiCorp Vault for credential storage (replacing keytar)

- Centralized audit dashboard: web UI showing all team activity

- Role-based access: Admin, Developer, Reviewer roles

- Compliance report export: PDF audit report for SOC2/ISO reviews

# CPI-2: UI5 / Fiori Development Support

## Objective

Extend DarkHorse to support SAP UI5 and Fiori application development alongside ABAP, including project scaffolding, UI5 linting, and deployment to SAP BTP.

## Key Deliverables

- Fiori project scaffold wizard: creates standard UI5 app structure

- UI5 language support: XML view/fragment highlighting, i18n support

- UI5 linting: ESLint with UI5 ruleset

- Deploy to SAP BTP: cf push integration via Cloud Foundry CLI

- AI assistance for UI5: generate XML views and controller JS from prompts

# CPI-3: Multi-LLM Support + Agent Marketplace

## Objective

Add support for local Ollama models, create an agent template library, and allow teams to share custom agents.

## Key Deliverables

- Ollama integration: connect to locally running models (CodeLlama, Llama 3, Mistral)

- Model selector UI: switch between Claude, Azure OpenAI, Ollama per task

- Agent template library: pre-built agents for common SAP tasks

- Agent sharing: export/import agent definitions as JSON

- Performance benchmarking: compare LLM outputs across models for ABAP quality